TIGERHAWK TMS

Technical Handoff Document

Port & Drayage Transportation Management System

Version 0.1.0  |  February 2026

Prepared for: Development Team Onboarding

CONFIDENTIAL

# 1. Executive Summary

TigerHawk TMS is a full-featured Transportation Management System purpose-built for port drayage operations in the Houston, Texas market. It manages the complete lifecycle of container movements from Port Houston terminals to customer facilities, including driver dispatch, pay calculation, financial settlement, and real-time container tracking.

The system integrates directly with Port Houston’s API for vessel and container data, supports complex multi-tier driver pay structures, and provides comprehensive financial reporting for both accounts receivable and accounts payable operations.

## Project Status at a Glance

| Area | Status | Notes |
| --- | --- | --- |
| Core Dispatch | Functional | Load CRUD, driver assignment, status pipeline |
| Driver Pay System | Functional | Rate profiles, zonal/defined lanes, calculator |
| Port Houston Sync | Functional | Vessel/container sync, token rotation |
| Financial (A/R) | Functional | Invoicing, payments, aging reports |
| Financial (A/P) | Functional | Settlements, deductions, driver pay |
| Equipment Mgmt | Functional | Trucks and chassis inventory |
| Reporting | Functional | 12+ reports across financial/ops/audit |
| Maps & Zones | Partially Working | Geocoding added, some origins lack coordinates |
| Testing | Not Started | No test framework or test files |
| CI/CD | Not Configured | No pipeline; manual deploy to Vercel |

# 2. Technology Stack

## Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js | 16.1.6 | React framework (App Router) |
| React | 19.2.3 | UI rendering |
| TypeScript | 5.x | Type safety across entire codebase |
| Tailwind CSS | 4.x | Utility-first styling |
| shadcn/ui | 3.8.5 | Pre-built accessible UI components |
| Radix UI | 1.4.3 | Unstyled accessible primitives |
| Recharts | 3.7.0 | Charts and data visualization |
| Leaflet + React Leaflet | 1.9.4 / 5.0.0 | Map rendering (zone maps, load routing) |
| Lucide React | 0.564.0 | Icon library |
| React Hook Form + Zod | 7.71 / 4.3 | Form handling and validation |

## Backend & Infrastructure

| Technology | Version | Purpose |
| --- | --- | --- |
| Supabase | 2.95.3 | PostgreSQL database + Auth + Realtime |
| Supabase SSR | 0.8.0 | Server-side session management |
| jsPDF | 4.2.0 | PDF document generation (BOL, POD, etc.) |
| date-fns | 4.1.0 | Date manipulation utilities |
| OpenStreetMap Nominatim | N/A | Geocoding (city/state to lat/lng) |

## Environment Variables Required

| Variable | Description |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase anonymous key (client-side auth) |
| SUPABASE_SERVICE_ROLE_KEY | Service role key (bypasses RLS for admin ops) |
| PORT_HOUSTON_CLIENT_ID | Port Houston OAuth 2.0 client ID |
| PORT_HOUSTON_CLIENT_SECRET | Port Houston OAuth 2.0 client secret |
| PORT_HOUSTON_API_URL | Port Houston API base URL |
| RESEND_API_KEY | Email provider API key (Resend) |
| NEXT_PUBLIC_APP_URL | Public application URL |

# 3. Architecture Overview

## Project Structure

The codebase follows Next.js App Router conventions with a feature-based component organization:

- app/ — Next.js App Router (pages and API routes)

- components/ — React components organized by feature domain

- lib/ — Core business logic, utilities, and integrations

- hooks/ — Shared React hooks

- types/ — TypeScript type definitions

- supabase/migrations/ — Database migration files (12 migrations)

- docs/ — Project documentation and reference data

- public/ — Static assets

## Authentication & Authorization

Authentication uses Supabase Auth with email/password and optional TOTP MFA. The middleware.ts file enforces authentication on all /dashboard and /api routes, verifying JWTs via getUser() (not getSession()) and enforcing AAL2 for MFA-enrolled users.

User Roles: admin (full access), dispatcher (load and driver management), driver (limited self-service access).

Supabase Clients: Three client types are used — Server Client (authenticated user cookies), Admin Client (service role key, bypasses RLS), and Browser Client (for client-side operations).

## Database

PostgreSQL via Supabase with Row Level Security (RLS) enabled on all major tables. The schema includes the following key entities:

- loads — Core shipment/load entity with status pipeline

- drivers, trucks, chassis — Fleet and personnel management

- containers, vessels — Port Houston container and vessel tracking

- rate_profiles, rate_profile_lanes, rate_profile_charges, rate_profile_conditions — Multi-tier driver pay rate system

- lane_origins, lane_zones — Geographic zone definitions for zonal rating

- charge_codes — Standardized charge code reference table

- ar_invoices, ap_settlements, ap_driver_pay — Financial records

- deduction_templates, driver_deduction_settings — Driver deduction management

- settlement_config — Global settlement period configuration

- user_profiles — User roles and preferences

- port_houston_sync — Sync operation logging

# 4. Features Built

## 4.1 Dispatcher Module

The core dispatch system manages the full load lifecycle from creation through delivery and invoicing.

- Load creation with container, vessel, customer, and route assignment

- Real-time load board with advanced filtering (status, type, date, driver, customer)

- Kanban-style pipeline view for visual status tracking

- Load detail panel with 10 tabs: Info, Billing, Documents, Payments, Routing, Driver Pay, Tracking, Messaging, Audit, Notes

- Driver assignment with availability checking

- Document upload and PDF generation (BOL, POD, Gate Pass, Rate Confirmation)

- Message threading per load for dispatch-driver communication

- Complete audit trail with timestamped change history

## 4.2 Advanced Dispatch Features

- Problem Container Management — Flag and track containers with issues (holds, damage, missing docs)

- Street Turns — Match import delivery with export pickup to reduce empty miles

- Dual Transactions — Match multiple loads for combined efficiency

- Driver Itinerary — Visual timeline of driver assignments and routes

- Planner View — Route optimization and load planning

## 4.3 Driver Pay & Rate System

A comprehensive rate profile system supporting complex drayage pay structures:

- Rate Profiles — Named tariff templates with effective/expiration dates

- Lane Types — Zonal (anchor point + mile-based zones) and Defined (specific origin/destination routes)

- Charge Codes — Standardized charge types (linehaul, fuel surcharge, detention, etc.)

- Calculation Modes — Between statuses, by event, by move, by leg

- Units of Measure — Per day, per hour, per pound, per mile, per toll mile, fixed, percentage, per 15 min, per move

- Conditional Charges — Rules with operators (equals, in, not in, greater than, etc.) for context-based pay

- Fill Down — Propagate values from one row to all rows below (rate, events, conditions)

- Zone Maps — Leaflet-based visualization of concentric zone rings around anchor points

- Pay Calculator — Interactive tool to test pay calculations against any load

- Deduction Management — 7 pre-configured deduction types (Fuel, Escrow, Insurance, etc.) with per-driver overrides

- Settlement Configuration — Daily, weekly, bi-weekly, or monthly settlement periods

## 4.4 Port Houston Integration

- OAuth 2.0 authentication with automatic token rotation

- Real-time vessel ETA/ETD synchronization

- Container tracking (import/export status, holds, last free day)

- Batch processing optimized for 60-second Vercel timeout (25 containers/batch, 200 rows/upsert)

## 4.5 Financial Module

### Accounts Receivable

- Invoice generation and management

- Payment tracking (applied and unapplied)

- A/R aging report (Current, 1-30, 31-60, 61-90, 90+ day buckets)

- Billing discrepancy and chassis audit reports

- Waiting time charge audit

### Accounts Payable

- Driver pay processing and settlement generation

- Deduction application with configurable limits

- Dynamic expense tracking

- CSV export for accounting system integration

## 4.6 Reporting (12+ Reports)

### Financial Reports

- Revenue by Customer (with collection percentage)

- Profit Margin Analysis by Customer

- Settlement Summary (gross, deductions, net)

- Accessorial Analysis (charges by category)

### Operations Reports

- Driver Utilization — Efficiency metrics

- Demurrage Exposure — Per-container and per-customer

- Container Turn Times — Terminal performance

- Street Turn Savings — Cost avoidance tracking

### Audit Reports

- Chassis Equipment Audit

- Billing Discrepancy Report

- Waiting Time Analysis

- Payment Audit Trail

## 4.7 Equipment Management

- Truck inventory (number, owner, type, status)

- Chassis inventory (number, size, type, status)

- Equipment assignment to drivers and loads

## 4.8 Organization Management

- Customer, terminal, warehouse, and yard master data

- Location-based lookups used across dispatch, rating, and billing

# 5. API Route Reference

All API routes follow a consistent pattern: authenticate with Supabase, check user role, validate input, perform database operation, and return JSON. Routes are organized under /app/api/.

| Domain | Routes | Key Operations |
| --- | --- | --- |
| Dispatcher / Loads | 15+ endpoints | CRUD, status updates, driver assignment, billing, documents, messages, audit trail, pipeline view |
| Drivers | 7 endpoints | CRUD, document management |
| Driver Pay Rates | 20+ endpoints | Rate profiles, lanes, charges, conditions, zones, origins, charge codes, groups, calculator, assignments |
| Settlements | 4 endpoints | Templates, driver settings, config |
| Shipments | 5 endpoints | CRUD, status updates, driver assignment |
| Equipment | 6 endpoints | Trucks and chassis CRUD |
| Port Houston | 3 endpoints | Sync, token rotation, status |
| A/R | 10+ endpoints | Invoices, payments, aging, audits |
| A/P | 10+ endpoints | Driver pay, deductions, settlements, expenses, CSV export |
| Organizations | 1 endpoint | Location listings |
| Admin | 1 endpoint | Password change |

# 6. Known Issues & Incomplete Work

## 6.1 Maps Not Displaying

Zone maps require latitude/longitude on lane_origins records. Many origins created via the “auto-create from org” flow were missing coordinates because the organization tables do not store lat/lng. A server-side geocoding solution using OpenStreetMap Nominatim has been added (origins API POST endpoint now auto-geocodes, and a PATCH endpoint can backfill existing records). A “Fix Map Coordinates” button was added to the UI. However, origins that lack both city and state data cannot be geocoded and will need manual coordinate entry.

## 6.2 No Test Coverage

There are no test files, no test framework configured (no Jest, Vitest, or Playwright), and no CI/CD pipeline. This is the largest technical debt item. Recommendation: add Jest + @testing-library/react for unit/component tests, and Playwright for end-to-end testing. Critical paths to test first: pay calculator logic, load status pipeline, and the Port Houston sync flow.

## 6.3 Hardcoded Terminal Names

The VesselTable and ContainerTable components have hardcoded terminal names (BCT, BAY) that should be replaced with a database lookup from a terminals reference table. Marked with TODO comments in the code.

## 6.4 Dual Transaction Savings Calculation

The dual transactions estimated savings field is hardcoded to 0. A TODO comment notes this should calculate from the actual distance between import delivery and export pickup locations.

## 6.5 Fill Down Edge Cases

The fill down condition_type function was recently fixed to avoid clearing condition_value fields on target rows (previously, the handleConditionUpdate function’s intentional “clear stale values” behavior was triggered during fill down). The fix bypasses handleConditionUpdate and directly PATCHes only the specific condition field. This should be monitored for regressions.

## 6.6 Build Environment

The Next.js build requires the SWC binary for the target architecture. Development is done on macOS (ARM64). The build has been verified to compile clean via TypeScript (npx tsc --noEmit). Production builds should be run in the target deployment environment (Vercel handles this automatically).

# 7. Key Files to Understand First

A new developer should start with these files to understand the system architecture:

| File | Lines (Approx) | What It Does |
| --- | --- | --- |
| middleware.ts | ~80 | Authentication flow, route protection, MFA enforcement |
| components/tables/RateProfilesView.tsx | ~2900 | Most complex component: rate profiles, lanes, charges, conditions, zone maps, fill down, inline editing |
| lib/pay-calculator.ts | ~300 | Core pay calculation engine with accessorial evaluation |
| components/dispatcher/LoadDetailPanel.tsx | ~500 | Load detail panel with 10-tab interface |
| lib/port-houston/sync.ts | ~400 | Port Houston API sync orchestration |
| app/api/drivers/pay-rates/calculate/route.ts | ~200 | Server-side pay calculation API |
| app/api/drivers/pay-rates/origins/route.ts | ~200 | Origin management with geocoding |
| components/tables/PayCalculatorView.tsx | ~500 | Interactive pay calculator UI |
| lib/supabase/server.ts | ~30 | Server-side Supabase client initialization |
| app/dashboard/page.tsx | ~100 | Dashboard entry point and navigation structure |

# 8. Development Setup

## Prerequisites

- Node.js 18+ and npm

- Git

- Supabase account and project

- Port Houston API credentials (for container tracking)

## Quick Start

1. Clone the repository:

git clone https://github.com/ianv-sudo/tigerhawk-tms.git

2. Install dependencies:

npm install

3. Configure environment:

cp env.example .env.local — then fill in all required values

4. Run database migrations:

Apply the 12 migration files in supabase/migrations/ in order via the Supabase dashboard or CLI

5. Start development server:

npm run dev — runs on localhost:3000

6. Create first admin user:

Sign up via the login page, then manually set role to ‘admin’ in the user_profiles table via Supabase dashboard

## Build & Deploy

- npm run build — Production build

- npm run start — Production server

- npm run lint — ESLint check

- npx tsc --noEmit — TypeScript type check

- Deployment target: Vercel (vercel.json exists in repo)

# 9. Recommended Next Steps

## High Priority

- Add test framework (Jest + @testing-library/react) and write tests for the pay calculator, load status transitions, and Port Houston sync

- Set up CI/CD pipeline (GitHub Actions) with lint, type check, and test steps

- Backfill geocoded coordinates for all existing lane origins missing lat/lng

- Replace hardcoded terminal names with database-driven lookup

## Medium Priority

- Implement dual transaction savings calculation based on actual distances

- Add real-time notifications via Supabase Realtime (WebSocket channels)

- Implement driver mobile view for load status updates and document upload

- Add data export functionality across all major table views

- Implement proper error boundaries and loading states across all pages

## Low Priority

- Add dark/light theme toggle (currently dark theme only)

- Implement keyboard shortcuts for common dispatch operations

- Add advanced analytics dashboard with trend charts

- Implement email notifications for load status changes and settlement reports

- Add CSV/Excel import for bulk data operations

End of Document