TIGERHAWK TMS

End-to-End Flow-Through Testing Plan

Pre-Launch Quality Assurance

| Version | 1.1 |
| --- | --- |
| Date | March 3, 2026 |
| Status | Draft — Pending A/R & A/P Review |
| App Version | Next.js 16 + Supabase |
| Last Updated | March 3, 2026 — Prerequisites 1-3 completed |

# Executive Summary

This document defines the complete flow-through testing plan for TigerHawk TMS, covering the full load lifecycle from creation through delivery, billing, and settlement. Testing is organized into 10 phases that trace a load through every touchpoint in the system.

The plan also identifies pre-testing prerequisites and tracks their completion status. A simulated driver interface (Driver Action Panel) has been built and is operational for testing status changes that would normally come from a mobile app.

Update (v1.1): Prerequisites 1–3 (status transition enforcement, driver management UI, and simulated driver panel) are now COMPLETED. Additional features built: PortPro CSV import, admin status transitions control panel, dispatcher alert categorization, and live status change toast notifications.

# Pre-Testing Prerequisites

The following items must be completed before flow-through testing begins. Items marked BLOCKING will prevent testing of dependent phases.

## BLOCKING — Must Build Before Testing

| # | Item | Description | Status |
| --- | --- | --- | --- |
| 1 | Status transition enforcement | VALID_LOAD_TRANSITIONS enforced in status API with DB-backed admin overrides. Admin control panel built at /dashboard/admin/transitions. | COMPLETED |
| 2 | Driver management UI | Driver list with table, edit form, search/filter, and status management. Full CRUD operational. | COMPLETED |
| 3 | Simulated driver status panel | Driver Action Panel built into load detail view. Shows valid next statuses with confirmation dialogs. Fetches transitions from admin API. | COMPLETED |
| 4 | Invoice generation from charges | No batch invoice creation exists. Must build API + UI to group load charges into invoices per customer. | Phase 7 |
| 5 | Settlement generation | No auto-settlement rollup. Must build API to aggregate driver pay + deductions into settlement records by period. | Phase 8 |

## RECOMMENDED — Improve Before Testing

| # | Item | Description |
| --- | --- | --- |
| 6 | Hold enforcement | Holds are now displayed on active loads in dispatcher alerts (Critical category). Hold badges shown on load board only when actively in hold state. Consider full transition blocking. |
| 7 | Status change audit trail | Activity log captures changes. Live status change toast notifications built with driver name, load reference, and old/new status display. |
| 8 | Deduction limit enforcement | Deduction limit fields exist but are not checked when creating deductions. Risk of over-deducting. |

## DEFERRABLE — Not Needed for Testing

Real-time WebSocket updates (partially implemented via Supabase Realtime for status toasts), rate profile integration, advanced planner/calendar, ACH payment export, PDF invoice generation, mobile driver app (replaced by Driver Action Panel for testing).

# Recently Completed Features

The following features have been built since the initial testing plan was drafted and are available for testing.

## Status Transitions Control Panel

- Admin-only page at /dashboard/admin/transitions

- View all 21 load statuses and their valid next transitions

- Edit mode to add/remove transitions per status

- DB-backed overrides with hardcoded defaults as fallback

- Diff indicator showing changes from default configuration

- Reset to defaults functionality

- All changes logged to activity_log

## Driver Action Panel

- Integrated into load detail view for dispatchers/admins

- Shows only valid next statuses for current load state

- Confirmation dialogs before status changes

- Fetches transitions from admin API with hardcoded fallback

- Document upload support for POD at delivery steps

## Dispatcher Alerts (Categorized)

- Critical (Red): LFD today/past (demurrage), LFD tomorrow, active holds on dispatched/in-transit loads

- Important (Yellow): LFD in 2-3 days, unassigned loads with LFD approaching within 5 days

- FYI (Blue): Vessel arrivals today/tomorrow, dispatched loads stale 4+ hours

- Collapsible panel with category summary pills and show more/less per category

## Live Status Change Toast Notifications

- Real-time via Supabase PostgreSQL changes subscription

- Slide-down from top-right corner, 10-second auto-dismiss

- Shows driver name, load reference, old and new status with color coding

- Vertical stacking for multiple simultaneous changes

- On/off toggle in header bar, preference persisted to localStorage

- Smooth enter/exit CSS animations

## PortPro CSV Import

- Import button on dispatcher layout opens modal

- Client-side CSV parsing with PapaParse

- Preview with row count before import

- Batch upsert via API route (batches of 50)

- Upserts on reference_number for loads, container_number for containers

- Progress bar and summary (imported, updated, errors)

## Load Board Status Display Fixes

- Fixed: status changes from detail page now reflect immediately on load board

- Fixed: loads no longer show hold badges when holds are in released state

- Hold badges only displayed when customs_hold or freight_hold is actively hold

# Load Status Lifecycle Reference

The system defines 21 load statuses organized into logical groups. Status transitions are enforced by the API and configurable via the admin transitions control panel. The following shows the primary paths.

## Standard Import Flow (Happy Path)

Created → Assigned → Dispatched → In Transit → Delivered → Completed

## Extended Flow (Pickup + Return)

Created → Assigned → Dispatched → Arrived At Pickup → In Transit → Arrived At Delivery → Delivered → Enroute To Return Empty → Arrived At Return Empty → Completed

## Complex Move (Hook + Drop)

Dispatched → Arrived To Hook Container → Enroute To Drop Container → Dropped - Loaded → Enroute To Return Empty → Completed

## Auto-Set Timestamps

| Status Transition | Field Auto-Set | Value |
| --- | --- | --- |
| In Transit | actual_pickup | Current timestamp |
| Delivered / Arrived At Delivery | actual_delivery | Current timestamp |
| Completed | completed_date | Current timestamp |
| Completed | Driver status | Set to Available |

# Testing Phases

Each phase includes a checklist of test cases. Execute in order — later phases depend on data created in earlier phases. Mark each item pass/fail during execution.

## Phase 1: System Setup & Data Seeding

Verify infrastructure and create baseline test data for all subsequent phases.

- Login as admin user, confirm dashboard loads without errors

- Create test customer (e.g., "Test Imports LLC")

  - Verify customer appears in customer dropdown on load creation

  - Verify customer appears in Admin > Customers list

- Create test driver via Driver Management UI

  - Set name, phone, truck number, license info

  - Verify driver status defaults to "Available"

  - Verify driver appears in dispatcher driver assignment dropdown

- Create second test driver for reassignment testing

- Verify PortPro CSV import is functional (import small batch)

  - Upload sample CSV via Import CSV button on dispatcher layout

  - Verify preview shows correct row count

  - Verify upsert creates/updates loads and containers

- Verify admin user management (create dispatcher user, test role access)

- NEW: Verify dispatcher alerts panel renders on dispatcher page

- NEW: Verify status toast toggle appears in header bar

## Phase 2: Load Creation & Configuration

Test all load creation paths and verify initial data integrity.

- Create load with minimal fields (customer only)

  - Confirm status defaults to "Created"

  - Confirm reference_number auto-generated

  - Confirm load appears in dispatcher table

- Create load with driver pre-assigned

  - Confirm status auto-set to "Assigned"

  - Confirm driver status changes to "On Job"

- Create Import load with full details

  - Set pickup/delivery/return locations

  - Set appointment windows (pickup_apt_from/to, delivery_apt_from/to)

  - Set container, chassis, rate, SSL, MBOL

  - Toggle flags: is_hazmat, is_hot, is_overweight

- Create Export load

- Create Road load

- Test validation: missing customer → 400 error

- Test validation: invalid driver (non-existent) → 400 error

- Test validation: driver not Available → 400 error

- Verify load detail view shows all entered data correctly

## Phase 3: Driver Assignment & Reassignment

Test driver assignment lifecycle including release logic.

- Assign driver to unassigned load

  - Load status → "Assigned"

  - Driver status → "On Job"

  - Activity log records assignment

- Reassign load from Driver A to Driver B

  - Driver B status → "On Job"

  - Driver A released to "Available" (if no other active loads)

- Test multi-load driver: assign Driver A to two loads

  - Complete one load

  - Verify Driver A stays "On Job" (still has active load)

  - Complete second load

  - Verify Driver A → "Available"

- Test unassign: move load back to "Available" from "Assigned"

  - Verify driver released if no other active loads

- NEW: Verify status transition enforcement rejects invalid transitions

- NEW: Verify admin transitions control panel shows correct default transitions

## Phase 4: Load Status Lifecycle (Standard Flow)

Walk one load through the happy-path status flow, verifying each transition and its side effects.

Use the Driver Action Panel for status changes marked [DRIVER].

- Start with load in "Assigned" status

- [DISPATCHER] Transition to "Dispatched"

  - Verify status updates in dispatcher table

  - Verify activity log entry

  - NEW: Verify toast notification appears (if enabled)

- [DRIVER] Transition to "Arrived At Pickup"

- [DRIVER] Transition to "In Transit"

  - Verify actual_pickup timestamp auto-set

- [DRIVER] Transition to "Arrived At Delivery"

  - Verify actual_delivery timestamp auto-set

- [DRIVER] Upload Proof of Delivery document

  - Upload file via documents API

  - Verify document_type = "POD"

  - Verify file accessible via signed URL

- [DRIVER] Transition to "Delivered"

- [DISPATCHER] Transition to "Completed"

  - Verify completed_date auto-set

  - Verify driver status → "Available"

  - Verify email notification sent to customer (check logs)

- Test INVALID transition: "Created" → "Completed" → 400 error

- Test INVALID transition: "In Transit" without driver → 400 error

- Test Cancellation: transition any active load to "Cancelled"

- NEW: Verify all transitions trigger toast notifications when enabled

- NEW: Verify toast toggle on/off correctly enables/disables notifications

- NEW: Verify dispatcher alerts update after status changes (critical/important/FYI categorization)

## Phase 5: Extended Status Flows

Test complex multi-stop and return-empty scenarios.

- Return Empty flow

  - Delivered → Enroute To Return Empty → Arrived At Return Empty → Completed

  - Verify driver released on Completed

- Warehouse stop flow

  - In Transit → At Warehouse → Delivered → Completed

- Hook/Drop flow

  - Dispatched → Arrived To Hook Container → In Transit → Enroute To Drop Container → Dropped - Loaded → Enroute To Return Empty → Completed

- Drop Empty flow

  - Delivered → Dropped - Empty → Arrived To Hook Container → ...

- Holds scenario

  - Set customs_hold = "hold" on load

  - NEW: Verify Critical alert appears in dispatcher alerts panel for active holds on dispatched loads

  - Attempt transition → should be blocked (or verify note logged)

  - Release hold, then transition successfully

  - NEW: Verify hold badge disappears from load board after release

## Phase 6: Billing & Charges

Add charges to completed loads and verify financial data integrity.

- Add Base Rate charge to completed load

  - POST /api/dispatcher/loads/[id]/billing

  - Verify charge appears in Billing tab

  - Verify totalCharges in summary

- Add Accessorial charge (e.g., Detention)

- Add Storage charge

- Update charge amount — verify recalculation

- Add charges to multiple loads for the same customer

  - Needed for batch invoicing test in Phase 7

- Verify activity log records all billing actions

- Test billing on non-completed load — should still work (no restriction)

## Phase 7: Accounts Receivable (Invoicing)

Test the full A/R cycle from charge aggregation through invoice creation. Pending your A/R review.

- Generate invoice from accumulated charges for Test Imports LLC

  - Use batch invoice generation (prerequisite #4)

  - Verify invoice_number assigned

  - Verify amount matches sum of charges

  - Verify billing_status defaults to "Drafted"

- Review invoice in A/R Invoices view

- Transition invoice to "Sent"

- Record payment against invoice

  - Verify amount_paid updated

  - Verify status → "Paid" (full) or "Partial"

- Test AR Aging view — verify buckets (current, 30-60, 60-90, 90+)

- Verify billing status filtering works in invoice list

- Test duplicate invoice_number → 409 conflict error

## Phase 8: Accounts Payable (Driver Settlements)

Test driver pay recording, deductions, and settlement generation. Pending your A/P review.

- Create driver pay record for completed load

  - POST /api/accounts-payable/driver-pay

  - Link to load_id and driver_id

  - Verify status defaults to "Unapproved"

- Create multiple pay records for same driver (different loads)

- Add deduction for driver (e.g., Fuel Advance)

  - Verify deduction amount and type recorded

- Generate settlement for period

  - Use settlement generation (prerequisite #5)

  - Verify total_driver_pay computed correctly

  - Verify total_deductions computed correctly

  - Verify net_pay = pay - deductions

- Review settlement in A/P Settlements view

- Transition settlement: Pending → Reviewed → Finalized

- Verify settlement summary by status in dashboard

## Phase 9: Document Management & Customer Portal

Test document lifecycle and verify customer-facing visibility.

- Upload BOL document to load

- Upload Rate Confirmation document

- Upload Weight Ticket

- Verify signed URLs refresh on each GET (1-hour expiry)

- Test 50MB file size limit — reject oversized file

- Login as portal/customer user

  - Verify only their loads visible

  - Verify load detail shows correct container/status

  - Verify documents accessible through portal

- Test RLS isolation — customer cannot see other customers' loads

## Phase 10: End-to-End Regression

Full lifecycle trace from load creation through settlement, exercising every integration point.

This phase traces a single load through every system touchpoint. No shortcuts — execute each step sequentially.

| # | Actor | Action | Verify |
| --- | --- | --- | --- |
| 1 | Dispatcher | Create Import load for Test Imports LLC with full details | Status = Created |
| 2 | Dispatcher | Assign Driver A | Status = Assigned, Driver = On Job |
| 3 | Dispatcher | Dispatch load | Status = Dispatched, toast notification |
| 4 | Driver | Arrive at pickup (via Driver Action Panel) | Status = Arrived At Pickup, toast |
| 5 | Driver | Depart pickup (In Transit) | actual_pickup timestamp set, toast |
| 6 | Driver | Arrive at delivery | actual_delivery timestamp set, toast |
| 7 | Driver | Upload POD document | Document in load documents tab |
| 8 | Driver | Mark Delivered | Status = Delivered, toast |
| 9 | Dispatcher | Mark Completed | Driver = Available, email sent, toast |
| 10 | Dispatcher | Add Base Rate + Detention charges | Charges in Billing tab |
| 11 | Accounting | Generate invoice for customer | Invoice in A/R |
| 12 | Accounting | Record customer payment | Invoice status = Paid |
| 13 | Accounting | Create driver pay record | Pay record in A/P |
| 14 | Accounting | Add driver deduction (fuel advance) | Deduction in A/P |
| 15 | Accounting | Generate settlement for period | Net pay = pay - deductions |
| 16 | Customer | Login to portal, view load | Correct status, documents visible |
| 17 | Admin | Review activity log | All 16 actions logged |
| 18 | Admin | Review dispatcher alerts panel | Categorized alerts display correctly |

# Simulated Driver Interface

Status: COMPLETED — The Driver Action Panel (Option A) has been built and is operational.

## Driver Action Panel (Implemented)

A panel integrated into the load detail view in the dispatcher module. When viewing a load, dispatchers/admins see a panel showing only the valid next statuses for the current state. Clicking a status button calls the existing status API endpoint.

- Built as a component within the load detail view

- Fetches valid transitions from admin API (/api/admin/transitions) with hardcoded fallback

- Shows available transitions as colored buttons with confirmation dialogs

- Includes document upload for POD at delivery steps

- Visible to admin and dispatcher roles only — not visible to customer portal users

- Reusable as a dispatcher quick-action tool even after mobile app ships

# Recommended Build Sequence

Work items ordered by dependency and testing phase coverage. Items 1–3 are complete; items 4–5 are pending A/R and A/P review.

| # | Build Item | Enables Testing | Effort | Status |
| --- | --- | --- | --- | --- |
| 1 | Status transition enforcement in API | Phases 3-5 (status lifecycle) | Small | COMPLETED |
| 2 | Driver management UI (list + edit) | Phases 1-3 (driver CRUD) | Medium | COMPLETED |
| 3 | Driver action panel (simulated mobile) | Phases 4-5 (status flow) | Small-Medium | COMPLETED |
| 4 | A/R review + invoice generation | Phase 7 (invoicing) | Medium | Pending review |
| 5 | A/P review + settlement generation | Phase 8 (settlements) | Medium | Pending review |
| 6 | End-to-end regression execution | Phase 10 (full cycle) | Execution only | Not started |

Note: Items 4 and 5 are pending your A/R and A/P review. The scope of invoice generation and settlement generation will be refined after you assess what’s there and identify gaps. Items 1–3 are complete and ready for testing phases 1–5.